DESKTOP PET / PRODUCTIVITY COMPANION

Phase 1 Development Documentation & Status

Last Updated: 20 September 2026

# 1. Product Overview

A cute desktop companion / virtual pet designed to live on the user's desktop and eventually support tasks, reminders, timers, motivation, notifications and lightweight gamification. The current product is intentionally built without AI.

# 2. Current Phase

PHASE 1 — Foundation + Pet

Primary platform: Windows desktop

Pet: Milly

AI: Not used

Goal: establish a polished, persistent, animated desktop companion before productivity features are introduced.

# 3. Technology Stack

Angular 21

TypeScript

Tauri 2

Rust

Rive + @rive-app/webgl2

Git / GitHub

@tauri-apps/plugin-store

Tauri official autostart plugin

# 4. Phase 1 Completed

## 4.1 Foundation

Angular 21 + Tauri 2 + Rust project fully scaffolded and wired together.

Git repository established with conventional commits such as feat:, fix:, and chore:.

Repository pushed to GitHub.

## 4.2 Desktop Window

Transparent, frameless desktop window.

Always-on-top support.

Native OS-level dragging through Tauri.

Click and drag correctly distinguished so dragging does not trigger pet interaction.

## 4.3 System Integration

System tray with Show Pet, Hide Pet, Settings and Quit.

Start with Windows implemented with Tauri's official autostart plugin.

## 4.4 Milly / Rive

Milly loads and renders through Rive WebGL2.

@rive-app/webgl2 is used because of Milly's Data Binding requirements.

Click fires DizzyTrigger and returns to idle.

Speech bubbles use static arrays: PET_GREETING_MESSAGES, PET_HAPPY_MESSAGES and PET_IDLE_MESSAGES.

Greeting and happy messages are randomized; bubbles auto-fade.

No AI is involved.

## 4.5 Persistence

Pet position is saved/restored with @tauri-apps/plugin-store.

Position persistence survives immediate quit; a debounce bug was identified and fixed.

Pet size is saved/restored using the same store.

SQLite is not used in Phase 1.

## 4.6 Settings

Separate Settings Tauri window.

Start with Windows toggle.

Always on top toggle.

Small / Medium / Large size controls.

Live size synchronization between Settings and Pet windows via Tauri emit/listen.

This cross-window event pattern is intended for Phase 2 task/timer notifications.

Milly CC BY license credit included.

## 4.7 Performance / Code Quality

OnPush change detection enabled.

Event and cross-window listeners cleaned up in ngOnDestroy.

Rive render loop runs independently of Angular change detection.

# 5. Development Timeline

| Date / Period | Milestone | Status |
| --- | --- | --- |
| Phase 1 development | Angular + Tauri + Rust foundation | Completed |
| Phase 1 development | Transparent / frameless / always-on-top window | Completed |
| Phase 1 development | Native dragging + click/drag distinction | Completed |
| Phase 1 development | System tray + Windows autostart | Completed |
| Phase 1 development | Rive / Milly integration | Completed |
| Phase 1 development | Pet reactions + speech bubbles | Completed |
| Phase 1 development | Position + size persistence | Completed |
| Phase 1 development | Settings window + cross-window sync | Completed |
| 20 Sep 2026 | Phase 1 implementation status documented | Completed |
| Next | Full release testing | Remaining |
| Next | Production build + Windows installer | Remaining |

# 6. Known Technical Notes

Rive currently reports that StateMachineInput is deprecated and recommends data-binding properties for a future major version. This is a warning, not a current blocker; Milly loads and reacts correctly.

CPU/memory measurement is not yet conclusively recorded. The earlier 4.5 MB reading was likely the wrong process. Re-check using Task Manager's Details tab and account for desktop-pet and msedgewebview2 processes.

# 7. Remaining Phase 1 Work

Complete the 12-item testing checklist.

Test multiple monitors.

Test Windows sleep/wake.

Test startup after a real reboot.

Test tray show/hide/settings/quit after restart.

Test persistence after restart and immediate quit.

Measure CPU and memory correctly.

Run production tauri build.

Generate a real Windows installer.

Test the installed application on a machine without Node.js, Rust or Angular development tooling.

# 8. What Happens After Phase 1

Once release validation is complete, Phase 1 should be signed off before adding major functionality.

## Phase 2 — Productivity Core

Task creation and task list

Task completion

Task persistence

One-time reminders

Basic focus timer

Pet reactions tied to productivity events

Notification foundation

Reuse Tauri cross-window event architecture

## Later Roadmap

| Phase | Theme | Scope |
| --- | --- | --- |
| Phase 1 | Foundation + Pet | Desktop shell, Milly, animations, settings, persistence |
| Phase 2 | Productivity Core | Tasks, reminders, timers, notifications |
| Phase 3 | Companion Experience | Motivation, richer behavior, sounds, streaks/gamification |
| Phase 4 | Polish + Commercialization | UX polish, onboarding, performance, installer, licensing/payment |
| Phase 5 | Expansion | Integrations and optional backend/cloud capabilities |

# 9. Phase 1 Definition of Done

Application launches.

Milly renders with intended transparent desktop presentation.

Click and drag work without conflict.

Reaction animation works.

Static speech bubbles work.

Position and size persist.

Settings work.

Tray works.

Windows startup works.

Multi-monitor and sleep/wake behavior tested.

Correct CPU/memory usage measured.

Production installer generated and tested.

# 10. Current Status — 20 September 2026

Implementation: Essential Phase 1 functionality completed.

Release validation: Testing and production build remain.

Immediate next step: Complete release testing, then create and test the production Windows installer.

After sign-off: Begin Phase 2: Productivity Core.

# 11. Architecture Principle

Keep the product simple and maintainable. Do not add AI, a backend, SQLite, or a large state-management framework until a concrete product requirement justifies it. The Phase 1 foundation should support future tasks, reminders, timers and notifications without unnecessary rewrites.